**Section 1 - Meta information**

Team: Group 03 - Mikkel Johannessen, Jonathan Pedersen, Vetle Holte Gare, Aleksander Hagland, Patrick Borgen, Torjus Bakken

Sprint number: Sprint 3

Schedule: 07.03.2025 – 26.03.2025

**Section 2 – Sprint planning note**

**2.1. Sprint goals**

In this sprint we want to finalize front-end and back end development (blogs, contact us, tools)

We want to finish testing our website

**2.2. Definition of done**

[a shared understanding of what it means for work to be complete]

**Example:**

* DoD of each single User story, meaning that all requirements of the user stories are met.
* We look through our backlog and complete everything on our to-do list.
* We finish unit testing our website, making sure it is up and working properly
* Product backlog remains updated until empty.
* Website deployed on Microsoft Windows 11.
* Project was tested on PC and mobile devices.
* Each report will be finished before each due date.
* Universal Design will be followed during programming of the website. (gestalt laws).
* Sprint marked as ready for the final report writing by the Project leader.

**2.3. Sprint backlog items**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item Id** | **Item description** | **Size Estimation** | **Customer value** |
| U41 | Oppdaterte blogger | 2 | Medium |
| U45 | Helt ferdigstilt nettside | 14 | Høy |
| U44 | Omgjøre deler av design etter testing. | 3 | Medium |
| U35 | Epostfunksjon for kontaktskjema | 2 | Høy |
| U34 | Implementere verktøy-del av nettsiden | 4 | Høy |
| U40 | Gjennomføre testing | 10 | Høy |
| U20 | Omgjøre kontaktskjema slik at det kan kobles til database. | 5 | Høy |
| U53 | Implementer database for å samle alle spørsmål fra kontaktskjemaet. | 5 | Høy |
| U37 | Implementer dark mode. | 1 | Medium |
| U50 | Implementer flerspråklig funksjon. | 3 | Medium |
| U51 | Implementer brukerregistering. | 2 | Høy |
| U52 | Implementer quiz relatert til grønn kode. | 4 | Lav |
| U54 | Implementer mer grønn kodepraksis (f.eks. flere kodesnutter osv.) | X | Medium |
| U55 | Implementer interaktive verktøy. | 5 | Medium |
| U56 | Implementer en «community page». | 3 | Lav |
| U57 | Implementer interaktive læringsmoduler og kurs. | 5 | Høy |
| U58 | Utforsk læringsrekkevidde og partnerskap. | 10 | Lav |
| U59 | Utvid rekkevidde til sosiale medier. | X | Lav |
| U60 | Implementer kommentarfunksjon og kommentarfelt på bloggene. | 5 | Medium |

**2.4. Kanban management board**

Et bilde som inneholder skjermbilde, tekst, programvare, Multimedieprogramvare

KI-generert innhold kan være feil.

Sprint 3

**Section 3 – Sprint Review note**

**3.1. Reflective summary**

**Example:**

Participants: Mikkel, Jonathan, Vetle, Aleksander, Patrick, Torjus,

Meeting duration: 1 hour

Location: Zoom

Summary of what is discussed: Websiden ser flott ut, del opp kanban i flere deler slik at en kan se alt på skjermbilder, vis nettsiden til andre studenter for feedback.

Demonstration result:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item Id** | **Item description** | **Estimation** | **Status** | **Demo** |
| **U01** | Front-end development | 20 | Finished | Yes, fully completed the website and all its parts. |
| **U02** | Report Writing | 10 | We started but so many open issues | No, final report is being written continuously, |
| **U03** | Back-end completion | 10 | Unfinished | No, this is moved to backlog and replaced by a simple email script. |
| **U04** | Testing | 5 | Untouched | Yes, all front-end testing completed, back-end will be done if we find the time. |

**3.2. Anh feedback**

[the Scrum team shall document the overall feedback about the performance of the Sprint against its goals, customer satisfaction and comments on detailed, specific things]

**Section 4 - Retrospective meeting note**

Participants: Mikkel, Jonathan, Torjus, Aleksander, Vetle, Patrick

Meeting duration, location: 1 hour, discord.

Summary of :

* Start doing
* Stop doing
* Continue doing]

**Example:**

Start Doing:

* Legg til flere små elementer enn få store i backlog
* Fortsett på sluttrapport og presentasjon
* Snakk med andre folk om brukergrensesnittet

Stop Doing

* Slutt å møte opp seint eller ikke i det hele tatt.
* Ikke flere moduloppgaver
* Kun testing innad i gruppen.

Continue Doing

* Alltid oppdater backlogen.
* Fortsett testing
* Snakke med Reidar underveis.